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                                                                                                                                                       March 30, 2026
WORK SESSION MEETING


Item 1 Welcome
· The work Session started at 7:00 pm. 
· Mayor Wideman welcomed everyone 

Item 2 Old Business
0. Update on USDA – Mayor Wideman announced that David Tyree is present to update everyone on the sewer expansion project. David Tyree stated that everyone should have a packet that includes the recommendation letter. He stated that he has worked with both companies in the past and has been very successful with them. David stated that we are in budget with the project. He went on to discuss the project in detail. David stated that once the recommendation letters have been signed, we can then begin to move forward with the project. He stated that it will be about 90 days after the approval before the project will begin. David stated that the completion of the wastewater project will be 365 days, and the sewer expansion should be completed in 260 days. David stated that he would be in touch with the City Clerk and the Maintenance Supervisor about the need easements. Mayor Wideman stated that the vote will happen at the next Regular Business Meeting.

Item 3 New Business
A. Police Department Items for Sale – Mayor Wideman stated that everyone should have a list of items that Chief Eric Cook wished to sell, and the total that will be received is $800. He stated that the Madison County Sherriff’s Office wished to purchase 3 X26 tasers, 2 black hawk holsters and 2 spare batteries. All Council Members agreed with the sale of all items. 
B. Device For Wells – Maintenance Supervisor Neat Davis stated that we had to order a device for the Fairfield Well to keep the motor from burning up if the water falls below a certain level. The cost of the device for the Fairfield well is $3,830. He stated that is we would like to put the device on all of the other wells, the cost for that would be $12,690. He stated that they also gave a quote for new drives at $10,000 each. Neat stated that David Fortson called him right before the meeting and stated that the Fairfield well has caved in some and he will be running a light down it this week to see if it has caved anymore. City Clerk Kim Davis stated that she contacted GEFA to see if we can begin the process of digging the new well since we are in dire need of one. She asked the Council if they would like to continue to move forward with the GEFA loan for the well and they stated that she should continue to move forward. Mayor Wideman stated that he thinks we should go ahead and drill an exploratory well over at the cemetery where we have had EPD come out and review. He asked for a motion to approve no more than $40,000 to dill the well and see how much water we can get at that location. A Motion was made by Council Member Steve Russum and a second was made by Council Member Nancy Federico. All in favor was unanimous.
C. Meshtastic Integration Proposal – George Kelley was present and was asking for permission to put a solar mode on each of the cities water towers. Kelley explained how the mode works and stated that he would like to install a couple on the city. Mayor Wideman asked for a motion to approve the installation of 2 solar modes on the water towers in the city. A motion was made by Council Member Dona Miller and a second was made by Council Member Steve Russum. All in favor was unanimous.

Item 3 Miscellaneous/Announcement

Meeting Ended
· Meeting ended at 8:10 pm
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